(after hierarchy)

The pie chart illustrates the prioritisation of project requirements for the Kimberley Intermodal Freight Terminal using the MoSCoW framework. The largest proportion is allocated to “Must Have” requirements, indicating that core technical infrastructure, funding mechanisms, and regulatory approvals are critical for project viability. “Should Have” and “Could Have” elements represent important but non-essential enhancements that improve operational efficiency without determining feasibility. The limited allocation to “Won’t Have (Phase 1)” reflects a phased implementation strategy, consistent with best-practice infrastructure planning where critical functionality precedes advanced optimisation (Project Management Institute, 2021).

Harvard Reference

Project Management Institute (2021) A guide to the project management body of knowledge (PMBOK® Guide). 7th edn. Newtown Square, PA: Project Management Institute.

White paper outlines plan for the development of the Port of Gauteng to provide a corridor to the Port of Durban due to growing volumes of container freight.

White Paper(2025)

Transnet (2024) Rail freight operations in South Africa. Available at: URL (Accessed: 19 February 2026).

https://x.com/i/status/2011345501531357508

🔷 Summarised Constraint Table (Concise Justification + Mitigation)

| Constraint | Classification | Severity | Controllability | Analytical Justification | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| High Capital Cost | Cost | Critical | Medium | Large upfront investment increases financial exposure. | Use phased development and PPP funding to distribute cost burden. |
| Rail Reliability | Risk | Major | Low | Operational inefficiencies may limit effective modal shift. | Implement performance agreements and corridor maintenance prioritisation. |
| Regulatory Approvals | Time | Major | Medium | Approval processes may delay project commencement. | Begin compliance processes early and maintain stakeholder engagement. |
| Investor Confidence | Risk | Moderate | Low | Governance concerns may discourage private investment. | Establish transparent contracts and structured risk-sharing mechanisms. |

Barbara Creecy Approves R51 Billion Guarantee Facility for Transnet to Boost Capital Investment and Operations

The Minister of Transport, Barbara Creecy, has this week approved a R51 billion government guarantee facility for Transnet, in collaboration with the Minister of Finance, to support the struggling state-owned freight and logistics company. The facility, which comes into effect immediately, is set to boost Transnet’s capital investment programme, meet its maturing debt obligations, and improve operational efficiencies critical to the country’s economy.

comparison

The proposed Kimberley Intermodal Freight Terminal is comparable to the planned Port of Gauteng, a R50 billion inland logistics hub designed to relieve congestion along the Durban–Gauteng Freight Corridor. Both projects aim to enhance intermodal integration and improve national freight efficiency. However, the Port of Gauteng operates at a significantly larger financial and operational scale, with national corridor impact, whereas the Kimberley terminal is regionally focused and developmental in nature. While the Port of Gauteng is positioned as a large-scale logistics transformation initiative, the Kimberley project represents a strategic regional intervention supporting modal shift and rail utilisation within the Northern Cape. Port of Gauteng White (2025)

Paper Outlines R50 Billion Plan to Transform SA Logistics

02 October 2025 | From Arrive Alive